Risk, Dependency, Escalation & Communication Register

Sprint 2 governance artifact - Week 2 post-review risk, decision, access and technical escalation baseline

| Project | P000785CSITCP / Group 74 - Team A | Owner | Aryan Rajendra - Project Manager |
| --- | --- | --- | --- |
| Status | Updated / active Sprint 2 Week 2 register | Current as of | 26 September 2026 |

# 1. Current governance position

Sprint 2 implementation is operating in the dedicated Team 74 OAPA development course with working Teacher-level capability for course content, activities, completion/restricted access, grades and Student-view testing. The earlier Course Creator/blank-course blocker is closed for the current implementation path because OAPA provided the Team 74 development course.

The 24 September client review clarified the remaining business workflow decisions. The two-of-three workshop eligibility logic is working, but the final attendance source must be verifiable and preferably automated, with a manual override for exceptional circumstances. The reusable template should use the three-module journey as a default while remaining configurable for different delivery structures. Sequential progression remains the default but should also be configurable. The assessment is pass/fail, supports an optional soft feedback/revision route before the hard deadline, and must preserve facilitator discretion for late individual cases.

Two site-level areas are now explicitly evidenced: the supported route for automated/verifiable MS Teams workshop attendance and the OAPA theme/Brand Book configuration. A targeted request for those capabilities was sent to Sam on 25 September. H5P is no longer recorded as the earlier invalid-context blocker: Sam has installed the H5P Question Set content type from the official library and Zarin's re-test remains pending evidence.

Evidence rule: continue in the real OAPA development course first. Escalate only a specific confirmed requirement that cannot be completed with current capability. Every escalation must state the attempted action, evidence, affected requirement and exact OAPA/site-level support required.

# 2. Active risk register

| ID | Type | Risk / issue | Status | Rating | Owner | Mitigation / next action |
| --- | --- | --- | --- | --- | --- | --- |
| R1 | Workshop attendance / integration | The client requires a verifiable workshop-attendance record, preferably automated from the live MS Teams session, while retaining manual override for exceptional cases. The current prototype uses learner self-marking only as an interim stand-in. | Active | High | Reshan + Aryan + OAPA technical | Preserve the proven two-of-three restriction logic. Await/confirm the OAPA-supported attendance route from Sam, then connect verified attendance to the gate. |
| R2 | Branding / site-level theme | The client reconfirmed OAPA branding during the prototype review. The Brand Book specifies Newsreader/Archivo typography, black-and-white styling and fixed OAPA signature treatment, which exceed ordinary course-level Teacher controls. | Active | Med-High | Walaa + Devs + Aryan + OAPA technical | Track the 25 Sep site-level access/support request. Apply feasible course-level corrections while waiting; do not substitute unapproved styling. |
| R3 | Assessment workflow alignment | The current Task 48 prototype uses a hard cutoff that prevents submission after the date. The client requires a policy hard deadline but permits late submission at facilitator discretion and does not use late penalties. | Active | High | Riley + Reshan + Zarin | Adjust the representative workflow and cross-test soft feedback/revision, direct-final submission, extensions and late-case discretion. |
| R4 | H5P Question Set | The previous missing-library issue has been acted on by Sam, who installed the H5P Question Set content type from the official library. A successful Week 2 re-test has not yet been documented. | Pending verification / optional | Low-Med | Zarin + Aryan | Re-test in the real Academy and record result. Keep Moodle-native Quiz as the Core MVP fallback if any H5P issue remains. |
| R5 | Reporting verification | Learner progress/completion is visible, but Week 2 staff-side reporting still requires evidence using an appropriate learner/test state. | Active | Medium | Zarin | Complete Task 49 and document available Teacher/staff reporting plus any exact limitation. |
| R6 | UX requirement drift | The current UX build review includes a Module 4 framing and an 80% quiz threshold assumption that are not confirmed requirements. | Active / managed | Medium | Walaa + Riley + Aryan | Correct the UX handoff to keep Assessment separate, use the client-confirmed flexible template, and avoid unapproved pass thresholds. |
| R7 | Schedule / closeout | Week 3 closeout depends on Week 2 corrections being implemented and cross-tested before final acceptance/regression work. | Active / managed | Medium | Aryan + Team 74 | Keep non-blocked work moving; assign fixes immediately and carry only evidenced residual items into Week 3. |
| R8 | Scope control / reuse | The client wants flexibility beyond one fixed three-module course, but Sprint 2 must still prove one representative reusable Core MVP rather than build every possible course variant. | Managed | Low-Med | Aryan + Riley | Document configurability/reuse without expanding Sprint 2 into multiple full course builds. |
| R9 | Course creation access | Earlier inability to create/import a new course blocked the clean reusable-template path. OAPA provided Team 74 - Course Development. | Closed | Resolved | Aryan + Reshan | No further action for current Sprint 2 build. Record as resolved baseline. |

# 3. Dependency and decision register

| ID | Dependency / decision | Owner / confirmer | Current state | Impact | Required action |
| --- | --- | --- | --- | --- | --- |
| D1 | Team 74 development-course access | Sam / OAPA technical | Resolved. Dedicated development course exists and supports current course-level implementation. | Primary implementation environment is usable. | Continue real-Academy build/testing. |
| D2 | Workshop two-of-three eligibility | Client + BA + Devs | Confirmed. Any two of the three workshops are required before Assessment eligibility; restriction logic has been demonstrated. | Controls Assessment access. | Keep current logical gate and connect it to final verified attendance. |
| D3 | Workshop attendance record | Client + Sam / OAPA technical | Client prefers a verifiable automated record where possible, with manual override for exceptions. MS Teams will be the live-session platform. | Determines the final completion trigger for workshop attendance. | Confirm supported Teams/Moodle integration, Attendance plugin or equivalent site-level route. |
| D4 | Reusable template structure | Michael + Jo | Confirmed flexible. Three modules are a default/reference structure, not a permanent fixed limit. | Controls reuse and content-expert handoff. | Document default template plus how module count/delivery structure can be adapted. |
| D5 | Progression visibility/restriction | Michael + Jo | Confirmed configurable. Default is sequential restriction until prior module requirements are met. | Controls learner navigation and facilitator choice. | Keep sequential default; document configuration options. |
| D6 | Assessment soft/final workflow | Client + BA + Devs | Confirmed pass/fail. Early soft submission may receive feedback/revision; direct final submission is allowed by the hard deadline without another resubmission cycle. | Controls assessment journey. | Align Task 48 implementation and Task 50 cross-testing to the confirmed paths. |
| D7 | Hard deadline / late cases | Client + facilitator role | Confirmed policy deadline with facilitator discretion for individual late submissions; no late penalty model. | Current hard cutoff configuration requires correction. | Avoid irreversible post-deadline lockout; preserve facilitator override/extension route. |
| D8 | OAPA Brand Book theme | Client + Sam / OAPA technical | Client reconfirmed branding requirement. Brand Book requires Newsreader/Archivo, pure black/white and supplied signature rules. | Exact site-level visual implementation depends on theme capability. | Await site-level access/support response and implement only approved route. |
| D9 | H5P Question Set | Sam + Zarin | Sam installed the missing Question Set content type from the official H5P library. Re-test evidence pending. | Optional enhancement; not a Core MVP blocker. | Zarin to re-test and record result. |
| D10 | Staff reporting | BA + Dev 2 | Course-level progress works; staff-side reporting still requires Week 2 verification. | Controls facilitator oversight/handover. | Complete Task 49 and document any exact gap. |

# 4. Current site-level escalation position

| Escalation | Escalate to | Channel/date | Evidence / trigger | Exact requested action | Status |
| --- | --- | --- | --- | --- | --- |
| Workshop attendance automation / integration | Sam / OAPA technical | 25 Sep 2026 email | Client-confirmed requirement for verifiable attendance, preferably automated from MS Teams, with manual exception handling. | Confirm what site-level Moodle integration/access is required, including Attendance plugin, Teams/Moodle integration or another OAPA-supported method. | Pending OAPA response |
| OAPA Brand Book theming | Sam / OAPA technical | 25 Sep 2026 email | Client reconfirmed branding during prototype review; theme requirements exceed normal Teacher course controls. | Enable/provide the relevant site-level role/capability required to apply the OAPA Brand Book styling in the Team 74 development environment. | Pending OAPA response |
| H5P Question Set content type | Sam / OAPA technical | 23 Sep 2026 reply | Earlier upload failed because required Question Set libraries were missing. | Sam installed the Question Set content type from the official H5P library. Team action is now re-test, not another access request. | OAPA action completed; team verification pending |

# 5. Escalation path

| Trigger | Escalate to | Channel | Owner | Required record |
| --- | --- | --- | --- | --- |
| Routine client requirement / workflow decision | Michael Cowling + Jo-Anne Kelder | Client meeting / email | Aryan PM | Record the decision, owner and implementation consequence in Planner and governance records. |
| Specific OAPA site-level capability | Sam / OAPA technical | Email | Aryan PM; developer supplies evidence | State exact blocked requirement, attempted action, evidence and requested capability/integration. |
| H5P or plugin/library issue | Sam / OAPA technical | Email | Aryan + affected developer | Re-test after OAPA action; only re-escalate if the exact failure remains. |
| Scope / acceptance conflict | Client + BA; Vic if needed | Client/supervisor review | Aryan + Riley | Do not implement the disputed interpretation until the requirement is resolved. |
| Delivery risk remains unresolved after OAPA follow-up | Vic / course support | Supervisor/course escalation | Aryan | Provide prior OAPA follow-up, current delivery impact and the decision/support required. |

# 6. Communication and evidence register

| Date | Event | People / channel | Outcome / current state | Evidence |
| --- | --- | --- | --- | --- |
| 21 Sep 2026 | H5P missing-library follow-up | Aryan -> Sam / OAPA | Reported missing H5P.Components 1.0 and H5P.QuestionSet 1.21 libraries and requested site-level resolution. | Email thread |
| 23 Sep 2026 | Sam technical reply | Sam -> Team 74 | Sam advised workshop completion may use Teacher activity-completion marking but asked Michael/Jo to confirm workflow; Sam installed the H5P Question Set content type from the official library. | Email thread |
| 24 Sep 2026 | Client build review / requirements clarification | Team 74 + Michael + Jo | Confirmed MS Teams workshop delivery, verifiable attendance preference, two-of-three hurdle, flexible template, configurable sequential progression, pass/fail assessment, soft feedback route and facilitator discretion after hard deadline. Prototype demonstrated. | Weekly Recurring Client Meetings.docx |
| 24 Sep 2026 | Supervisor status communication | Aryan -> Vic | Confirmed project running smoothly, no supervisor clarification required that week, and client meeting still proceeding. | Email |
| 25 Sep 2026 | Site-level attendance and branding request | Aryan -> Sam / OAPA | Requested site-level support for the client-confirmed workshop attendance mechanism and OAPA Brand Book theme implementation. | Email |
| 25-26 Sep 2026 | Week 2 implementation evidence review | PM + team repository | Reviewed Task 47, Task 48 and UX build-review evidence; identified attendance, assessment and UX alignment corrections. | Sprint 2 / Week 2 repository artefacts |

# 7. Communication rules for the remainder of Sprint 2

Aryan remains the coordination point for external OAPA/site-level requests unless another team member is explicitly asked to respond.

UX, BA and Development should not work as isolated streams. Proposed UX behaviour is checked natively in Moodle, implemented/tested where feasible, then reviewed again against the learner journey.

Developers report exact blockers only: attempted action, failure or unavailable capability, affected requirement, evidence and the required next action.

Client-confirmed behaviour overrides earlier assumptions in working notes. Current examples are flexible template structure, configurable sequential progression, verifiable attendance and facilitator discretion for late assessment cases.

H5P remains optional to the Core MVP. Native Moodle Quiz remains acceptable if H5P re-test is unsuccessful.

Site-level access is requested only where a confirmed requirement cannot be delivered with Teacher-level capability.

# 8. Task 42 acceptance mapping

| Task 42 acceptance item | Evidence in this register | Status |
| --- | --- | --- |
| Week 1 risks/dependencies reviewed against current evidence. | Sections 1-3 close the course-creation blocker, revise H5P and update workshop/assessment/branding risks. | Met |
| Resolved Team 74 development-course dependency closed. | R9 and D1 record the dedicated course as resolved/usable. | Met |
| Current H5P position recorded accurately. | R4/D9 and Section 4 replace the old invalid-context wording with Sam's installed Question Set content type and pending re-test. | Met |
| Course-level and site-level capability separated. | Sections 1, 3 and 4 distinguish Teacher-level build work from attendance/theme site-level requests. | Met |
| Planner/governance updated after review decisions. | Sections 2-6 provide the current Week 2 governance baseline and follow-up route. | Met |
| New risks/dependencies recorded with owners. | R1-R8 and D2-D10 identify owners/confirmers and required actions. | Met |
| No broad access request raised without evidence. | Section 4 records two targeted site-level requests tied directly to client-confirmed requirements. | Met |
| OAPA escalation records trigger/evidence/exact action. | Section 4 contains the evidence and exact support requested from Sam. | Met |
| Non-blocking issues do not stop unrelated Core MVP work. | Sections 1, 2 and 7 preserve native fallbacks and continued course-level work. | Met |
| Updated governance artefact saved and linked. | This document is the Week 2 register for Planner/Git handoff. | Met |

# 9. PM completion note for this update

Task 42 is complete. The Sprint 2 Week 2 governance baseline has been updated from the actual client review and current repository evidence. The earlier Course Creator/blank-course blocker is closed, H5P is now a re-test item rather than the previous platform blocker, and the remaining site-level requests are limited to two evidenced client requirements: the supported route for verifiable/automated workshop attendance and the OAPA Brand Book theme configuration. The current assessment and UX mismatches are recorded as team-owned implementation corrections rather than being misclassified as access blockers.

Pending external responses do not prevent this governance task from closing. The team can continue non-blocked implementation and testing while the PM tracks Sam's response and updates the register if OAPA confirms a specific integration, role or site-level capability.