Sprint 3 Week 1 Stakeholder Implementation Review Record

Task 62 - Sprint 3 Stakeholder Implementation Review

| Project number | 74 |
| --- | --- |
| Project ID | P000785CSITCP |
| Project name | Building an Editor Academy Moodle platform |
| Client / organization | Open Access Publishing Association (OAPA) |
| Team | Team A |

Task and closeout position

| Role | PM - Aryan Rajendra | Date | 11/10/2026 |
| --- | --- | --- | --- |
| Sprint / Week | Sprint 3 / Week 1 | Hours | 2 |
| Track | Design / Product | Status | Finished |
| Planner task | Task 62 | Planned minutes | 120 |
| External response | Pending | Response gap | Approximately 1.5 weeks |

1. Review purpose

This record closes the Sprint 3 Week 1 implementation-review task by consolidating the team's completed Week 1 implementation evidence, the current stakeholder communication position, remaining hosted-site dependencies and the follow-up actions required for OAPA validation. It deliberately separates internal implementation evidence from client approval.

2. Stakeholder communication and review position

At Week 1 closeout, the client has not provided a new response for approximately 1.5 weeks. No new client decision, site-level permission or hosted-deployment approval is therefore claimed. Team 74 has continued work rather than stopping: local Moodle development environments have been installed on team desktops, giving the team direct access to Moodle code and configuration and allowing Sprint 3 implementation and testing to continue.

The Week 1 implementation review has been completed against the available project evidence, including the previously demonstrated OAPA Academy Core MVP and the new Sprint 3 implementation evidence produced in the team-controlled local Moodle environments. Final hosted-environment confirmation remains a follow-up dependency once OAPA responds.

3. Sprint 3 Week 1 implementation review

| Area | Week 1 reviewed state | Hosted OAPA position / follow-up |
| --- | --- | --- |
| Verified workshop attendance | Week 1 implementation completed in the controlled Moodle development environment. Attendance is treated as verifiable rather than learner self-completion, with the two-of-three hurdle retained. | Deploy/re-validate in the hosted OAPA Academy when the required site-level route is confirmed. |
| Assessment eligibility | Verified workshop state is integrated with the existing assessment eligibility logic in the development environment. 0/1 workshop remains insufficient; any valid 2 of 3 and all 3 satisfy the hurdle. | Re-run hosted Student/Teacher acceptance evidence after deployment. |
| Assessment workflow | Soft feedback/revision, direct-final, pass/fail, extension and grade-release behaviours were included in Week 1 hardening. | Preserve facilitator discretion and confirm site-specific date/grade behaviour in OAPA. |
| Branding and fonts | Week 1 branding/typography work completed where technically supported in the development environment using the OAPA Brand Book direction. | Any theme/site-level item still requiring OAPA capability remains explicitly external; no hosted-site change is claimed without evidence. |
| Navigation / accessibility | Feasible Moodle-native refinements were implemented/tested while protecting progression, restrictions and reusable-template behaviour. | Complete final hosted regression after deployment. |
| Participants refinement | Participants mock-ups were reviewed against Moodle-native capability and only feasible/useful changes were carried forward. | Retain native search/sort/role/group/reporting behaviour where Moodle already provides it. |
| H5P / fallback | H5P Question Set remains in the confirmed working state and Moodle-native Quiz remains the tested fallback. | Keep staff-side reporting/Gradebook limitations separate and re-test those OAPA-specific behaviours in the hosted environment. |

4. Evidence demonstrated and evidence boundary

| Evidence source | What it supports | What it does not prove |
| --- | --- | --- |
| Existing OAPA Academy Sprint 2 evidence | Real Academy Core MVP structure, progression, workshop/assessment pattern, H5P working state and prior learner/staff evidence. | Does not automatically prove every new Sprint 3 local refinement has been deployed to the hosted Academy. |
| Sprint 3 local Moodle environments | Direct code/configuration access, Week 1 implementation, controlled regression and technical feasibility evidence. | Does not equal client approval or OAPA production/site-level permission. |
| Planner / Gantt / task artefacts | Ownership, workload, acceptance checklist, completion records and handoff traceability. | Does not replace technical evidence or stakeholder approval. |
| Client communication record | Shows the current approximately 1.5-week response gap and outstanding external dependency. | Silence is not approval and is not treated as a new requirement decision. |

5. Stakeholder decisions and non-decisions

No new client decision has been received during the current response gap.

The 24 September confirmed direction remains governing: live Microsoft Teams workshops, verifiable attendance, any two of three workshops for eligibility, configurable sequential progression, separate assessment stage, pass/fail assessment, soft-feedback/revision route, direct-final route and facilitator discretion for late cases.

No unsupported attendance-duration threshold, automatic late penalty, mandatory 80% quiz threshold or new peer-review scope is introduced.

Local technical feasibility is not converted into an OAPA requirement or approval unless the client/supervisor confirms it.

6. Remaining blockers and agreed follow-up actions

| Blocker / dependency | Owner | Next action |
| --- | --- | --- |
| Client/OAPA response and hosted-site position | PM | Continue the existing follow-up path and obtain explicit confirmation for any remaining hosted deployment/site-level action. |
| Hosted deployment / final validation of Week 1 changes | PM + Development | When OAPA route is available, deploy only the approved changes and capture hosted Student/Teacher evidence. |
| Attendance and assessment acceptance evidence | BA + Dev 1 + Dev 2 | Reconcile local implementation evidence with hosted OAPA retest evidence and update acceptance status without rewriting history. |
| Branding/navigation/accessibility site-level items | UX + Dev 2 + OAPA | Identify each unsupported capability precisely and request only the exact OAPA action required. |
| Gradebook / Teacher Attempts reporting if still present | Dev 1 + Dev 2 + OAPA admin | Re-test in the actual hosted environment; distinguish filter/enrolment behaviour from genuine site defect. |
| Week 1 repository / Master Document reconciliation | PM + all owners | Add final artefact URLs and ensure Planner, Gantt, Master Document and repository tell the same Week 1 story. |

7. Week 1 review conclusion

Sprint 3 Week 1 implementation work has progressed through the team-controlled Moodle workaround despite the external response gap. The review records the completed internal implementation position, preserves existing client decisions, and identifies the hosted OAPA validation/deployment path as the remaining external dependency. No new client approval, site-level permission or requirement is claimed. This closes Task 62 as the Week 1 implementation review and follow-up control record while leaving the external stakeholder response visibly pending.

Repository target: https://github.com/S4090860/Team-74---Building-an-Editor-Academy-Moodle-platform---Team-A/blob/main/Sprint%203/Week%201/Aryan%20Rajendra%20-%20Project%20Manager/Sprint3Week1StakeholderImplementationReviewRecord.docx