Sprint 1 Closeout and Evidence Summary

OAPA Academy reusable course-template project - final Sprint 1 governance and handover

| Project | P000785CSITCP / Group 74 - Team A | Owner | Aryan Rajendra - Project Manager |
| --- | --- | --- | --- |
| Status | Final Sprint 1 closeout | Current as of | 12 September 2026 |

# 1. Purpose of this closeout

This document closes Sprint 1 for Team 74 and consolidates the requirements, UX, technical, governance and playback outputs produced across the sprint. It records what was completed, what evidence supports the current project direction, what decisions are now established and what remaining dependencies need to be carried into Sprint 2.

Sprint 1 was a design, validation and decision sprint rather than a full implementation sprint. The outcome is one validated direction for the Core MVP: prove a reusable OAPA Academy course framework through one representative end-to-end learner journey on the new Academy Moodle.

# 2. Final Sprint 1 position

| Area | Final position | Status |
| --- | --- | --- |
| Project direction | Build one reusable OAPA Academy course framework/template that can be reused for future courses rather than build one isolated course or a new learning platform. | Confirmed |
| Platform target | The new OAPA Academy Moodle is the implementation target. The old Moodle remains reference-only. | Confirmed |
| Learner pattern | Course Home, Module 1, Workshop 1, Module 2, Workshop 2, Module 3, Workshop 3, then Assessment. | Confirmed |
| Progression | Sequential completion is required so learners progress through the modules in order. | Confirmed requirement |
| Workshop eligibility | Learners must attend at least two of the three workshops before credential-assessment eligibility. | Confirmed requirement / mechanism carried forward |
| Assessment | The learner journey includes formative submission and feedback/revision before the final hard-deadline submission. | Confirmed requirement / mechanism carried forward |
| Learner tracking | OAPA requires useful visibility of learner activity, completion and progress. | Confirmed target |
| Branding and UX | The current OAPA Brand Book and the completed Sprint 1 UX prototype/handoff are the visual and learner-experience baseline. | Validated |
| Technical approach | Use Moodle-native configuration first. Styling, plugins or deeper custom work are only used where an approved requirement cannot be met cleanly another way. | Confirmed |
| Current Academy access | Team members now have Teacher access to isolated OAPA development courses for course content, activities, completion/restricted access, grades, reporting and Student-view testing. | Verified current state |
| Site-level administration | Course Creator, backup/restore, themes, plugins, repositories and backend administration remain with OAPA and are requested only when a specific implementation need is demonstrated. | Active conditional dependency |
| H5P | The H5P self-check POC is verified in MoodleCloud, but H5P on the real OAPA development course currently fails with an invalid contextid platform error. H5P remains optional rather than mandatory. | Validated POC / OAPA dependency |

# 3. Sprint 1 Week 3 closeout deliverables

| Task | Owner | Deliverable | Final outcome |
| --- | --- | --- | --- |
| 21 | Project Manager | Sprint 1 closeout and evidence summary. | Completed with this final artefact. |
| 22 | Project Manager | Sprint 1 playback/client review material and Sprint 2 implementation plan. | Playback completed; Sprint 2 plan completed as the companion final artefact. |
| 23 | Business Analyst | Prototype validation report. | Completed and used as the final requirements-to-UX validation input. |
| 24 | Business Analyst | Sprint 2 Core MVP acceptance criteria and remaining-gap list. | Completed and carried into the Sprint 2 baseline. |
| 25 | UX Designer | Refined high-fidelity/clickable learner-journey prototype. | Completed and used as the learner-experience reference for implementation. |
| 26 | UX Designer | Styled prototype and UX handoff note. | Completed and handed to development. |
| 27 | Developer 1 | Prototype-to-Moodle implementation mapping. | Completed and used to distinguish native Moodle, configuration, theme and dependency work. |
| 28 | Developer 1 | Sprint 2 technical implementation sequence, dependencies and risk plan. | Completed and used as the technical sequencing input for Sprint 2. |
| 29 | Developer 2 | Sprint 2 test strategy and quality/edge-case checklist. | Completed and used as the Core MVP test baseline. |
| 30 | Developer 2 | Accessibility, compatibility, interactivity and environment-assumption test note. | Completed; real-Academy H5P verification attempt and platform limitation are recorded. |

# 4. Evidence and decision traceability

| Decision / outcome | Supporting evidence | How it carries forward |
| --- | --- | --- |
| Reusable-template direction | Client specification, 24 August client alignment, Sprint 1 proposal and project-direction document. | Controls the Sprint 2 scope and prevents the project drifting into a one-off course build. |
| Requirements baseline | Business Analyst prototype validation and Sprint 2 Core MVP acceptance criteria. | Controls what development and testing must satisfy. |
| Learner experience | Refined clickable prototype, professional academic styling and UX handoff. | Controls layout, navigation, signposting and learner-flow implementation. |
| Technical implementation | Prototype-to-Moodle mapping, implementation sequence and environment findings. | Controls implementation order, native-Moodle choices and escalation of specific site-level needs. |
| Quality and testing | Sprint 2 test strategy, edge-case checklist, accessibility/compatibility note and cross-testing approach. | Controls Core MVP verification from Teacher and Student perspectives. |
| Interactivity/H5P | Week 2 H5P POC plus Sprint 1 closeout re-verification attempt on the real OAPA Academy course. | Shows the pattern works in MoodleCloud while the OAPA course currently has a platform-level H5P context issue. |
| Brand direction | Current OAPA Brand Book and UX handoff. | Controls visual decisions where the Academy permissions and theme allow them. |
| Playback and supervisor review | Final Sprint 1 playback deck and 10 September supervisor/playback transcript. | Confirms Sprint 1 evidence was reviewed and records feedback to carry into Sprint 2. |
| Current access/change workflow | Latest OAPA technical access update plus developer validation in the isolated development courses. | Makes the real OAPA development course the primary implementation environment and narrows escalation to exact site-level needs. |

# 5. Current technical and environment position

The broad Sprint 1 access blocker has now narrowed. The team can work directly in isolated OAPA development courses using Teacher access and can validate much of the learner journey in the real Academy. Site-level administration still remains with OAPA, so the team should implement everything possible within the provided course-level permissions and raise only specific, evidenced requests when an approved requirement genuinely needs a site-level change.

| Environment / capability | Current position | Sprint 2 rule |
| --- | --- | --- |
| Real OAPA development courses | Primary Sprint 2 implementation and verification environment. | Implement and test directly here wherever Teacher access permits. |
| Teacher-level capability | Course content and activities, completion/restricted access, grades/assessment configuration available at this level, relevant reporting, and Student-view testing. | Use first before requesting broader access. |
| Site-level capability | Course creation/duplication, backup/restore, themes, plugins, repositories and backend administration remain with OAPA. | Developer identifies the exact blocked requirement; PM records and requests the specific action/access. |
| Shared MoodleCloud | Validated Sprint 1 proof-of-concept environment. | Keep only as supporting/fallback evidence where a real-Academy platform issue prevents verification. Do not present it as OAPA production evidence. |
| H5P | Native H5P exists in the Academy but the current development course returns "H5P file not found (invalid contextid)" for existing content, Content Bank and a fresh package upload. | Treat H5P as optional. Escalate the platform issue only if H5P is selected; otherwise use an approved Moodle-native self-check alternative. |
| Testing ownership | Both developers implement and both test, with independent cross-testing of each other's work. | Keep this as a practical quality check rather than a separate tester role. |

# 6. Playback and review outcome

The Sprint 1 playback was completed on 10 September 2026. The review confirmed that the team had maintained progress despite access constraints and that the project story and evidence were structured clearly. The main improvement points were to show the current learner-experience problem more visually and to explain the development/testing model in simpler language rather than making the process sound more complicated than it is.

| Review point | Playback outcome | Sprint 2 follow-up |
| --- | --- | --- |
| Current-state evidence | Future reviews should show clearer current-state screenshots or before/after evidence rather than only describe navigation and usability problems. | Include direct visual comparison in Sprint 2 demonstrations and review material. |
| Developer-role explanation | The build and cross-test model was valid but the explanation sounded over-engineered. | Explain simply: both developers build, test their own work and independently check the other developer's work. |
| Blocker communication | The team handled access blockers transparently and continued evidence-based work. | Keep blockers specific: what was tried, what failed, which requirement is affected and what exact OAPA action is needed. |
| Project story | The reusable-framework direction remains the organising story for the project. | Keep every Sprint 2 task tied to proving the reusable pattern rather than expanding into unrelated Moodle work. |

# 7. Remaining dependencies and decisions

| ID | Dependency / decision | Current position | Carry-forward action |
| --- | --- | --- | --- |
| D1 | Workshop attendance gate | The two-of-three workshop requirement is confirmed; the exact reliable Moodle mechanism still needs to be implemented/verified in the real Academy. | Validate early in Sprint 2 and escalate only if site-level capability is required. |
| D2 | Assessment revision workflow | The formative feedback/revision then final submission requirement is confirmed; the exact Moodle configuration must be implemented and tested. | Prototype early and confirm the learner/facilitator workflow. |
| D3 | Reporting views | OAPA wants learner activity/progress visibility; the exact report views and roles still need to be confirmed against available reporting. | Implement the practical Teacher-level reporting that meets the agreed need and document any gap. |
| D4 | Theme/site-level UX changes | Teacher access supports course-level implementation but global theme/plugin changes remain with OAPA. | Only raise a request after the approved UX is tested against current Moodle/theme capability. |
| D5 | H5P platform issue | H5P is currently blocked on the real OAPA development course by the invalid contextid error. | Do not make H5P a Core MVP dependency unless OAPA resolves the issue; use a native alternative if needed. |
| D6 | Template duplication/reuse | The reusable pattern is confirmed, but course creation/backup/restore are site-level functions. | Document the OAPA-administrator duplication path and validate content-expert reuse inside the development course. |
| D7 | Peer-review workflow | Only enters the Core MVP if the final approved requirements require it. | Keep out of implementation until the visibility/anonymity/criteria workflow is confirmed. |
| D8 | Micro-credential adaptation | The framework should remain adaptable, but a separate micro-credential template is not required for the representative Core MVP. | Carry as future flexibility unless explicitly prioritised. |

# 8. Sprint 2 handover baseline

Sprint 2 handover principle Implement one representative reusable OAPA learner/course journey end-to-end in the real Academy development environment. Prove the reusable pattern first. Do not expand Sprint 2 into rebuilding Moodle or building the full OAPA course catalogue.

Implement the reusable course home, three-module pattern, workshop sections and assessment path.

Configure and verify sequential learner progression, completion and restricted access.

Implement learner progress/tracking and the agreed practical reporting view.

Implement at least one reusable self-check/activity pattern. H5P is conditional; a Moodle-native alternative can satisfy the Core MVP if the OAPA H5P issue remains unresolved.

Apply the approved learner journey and OAPA visual direction where the current Moodle/theme capability supports it.

Test from both Teacher/content-expert and Student perspectives, with both developers independently cross-testing.

Record any site-level limitation as a specific dependency rather than stopping unrelated implementation work.

Validate that a content expert can replace prepared placeholders without rebuilding the course structure and document the OAPA-admin duplication path.

# 9. Sprint 1 closeout statement

All Sprint 1 Week 3 tasks 21-30 are complete. The Sprint 1 evidence is consolidated, the playback has been completed, the representative Core MVP direction is established and the remaining technical or client dependencies are visible rather than being treated as unfinished Sprint 1 work. Team 74 can now transition into Sprint 2 using the companion Sprint 2 Core MVP Implementation Plan as the working implementation baseline.

# 10. Final PM artefact set

The Sprint 1 Week 3 PM closeout is supported by the following final artefacts. Together they satisfy the Task 21 evidence/handover requirement and the Task 22 playback/Sprint 2 planning requirement, with the next-sprint workbook providing the detailed schedule and workload plan required for Part C.

| Task / requirement | Artefact | Purpose |
| --- | --- | --- |
| Task 21 | Sprint 1 Closeout and Evidence Summary | Consolidates Sprint 1 outputs, decisions, evidence, remaining dependencies and the Sprint 2 handover baseline. |
| Task 22 | Final Sprint 1 Playback deck | Existing playback/client-review material used for the 10 September Sprint 1 playback. |
| Task 22 | Sprint 2 Core MVP Implementation Plan | Defines implementation scope, sequence, acceptance baseline, testing, risks, dependencies and review actions for Sprint 2. |
| Task 22 / Part C | Sprint 2 Next-Sprint Task Plan & Gantt workbook | Assigns every role 240 minutes per week across Weeks 1-3, shows day-level sequencing and dependencies, and provides the schedule to mirror into Planner. |