Project Scope & Constraints Baseline

Sprint 1 governance artifact - consolidated confirmed scope, constraints, exclusions and open items

| Project | P000785CSITCP / Group 74 - Team A | Owner | Aryan Rajendra - Project Manager |
| --- | --- | --- | --- |
| Status | Updated / ready for team use | Current as of | 23 August 2026 |

# Source basis and precedence

This artifact consolidates the latest available project evidence rather than treating older planning assumptions as current facts. The working source order is

Latest client-provided OAPA Moodle Platform Development Brief (V1.2, dated 5 August 2026, received by Team 74 on 21 August 2026) for target platform capabilities and open questions.

First client meeting with Darryl Clare on 11 August 2026 for the agreed Team 74 focus, client expectations, access approach and content ownership.

Team 74 client proposal and Sprint 1 plan for the current three-sprint delivery boundary and role allocation.

Latest communications through 23 August 2026 for access, stakeholder availability, escalation and scheduling status.

Governance rule Where the OAPA specification introduces a broader requirement than the Team 74 proposal, it is recorded as a target-state requirement or open scope decision until the client/supervisor confirms that it is part of Team 74's committed implementation scope. No assumption is silently converted into a fact.

# 1. Confirmed project purpose

Team 74 is improving the learner-facing experience of the existing OAPA Academy Moodle platform. The core problem is not the absence of a functioning LMS, but that the current learning experience needs clearer navigation, stronger signposting, more professional academic presentation and a more intuitive path through learning activities. The primary users are practising or aspiring academics learning the author, reviewer and editor roles.

The client's new specification adds a clear pedagogical target- the Moodle implementation should support self-directed learning, practical role-based activities, a repeatable course cycle, peer interaction, accessible presentation and a scalable programme structure. These requirements guide Team 74's design and feasibility work, but do not automatically convert the full 600-hour OAPA development brief into Team 74's capstone delivery commitment.

# 2. Confirmed Team 74 scope

| Scope area | Team 74 treatment | Status |
| --- | --- | --- |
| Current-state review | Review the existing Moodle learner experience once access is available, including course entry, navigation, signposting and content presentation. | Access-dependent |
| Learner journey & information architecture | Define a clearer learner path, menu/navigation structure and return paths so users know where to go, what to complete and how to progress. | Confirmed |
| UX / visual presentation | Produce wireframes and clickable prototype(s) with a professional academic direction, then refine after client feedback. | Confirmed |
| Course structure | Use the OAPA four-phase/monthly cycle and reusable-template concept as the design basis. Team 74 will design for reuse and scalability without claiming a full programme-wide rollout unless confirmed. | Confirmed design requirement |
| Asynchronous learning | Account for self-paced navigation, visible progress, interactive content, sequential release, formative self-checks and module discussion areas in requirements/prototype decisions. | Confirmed target capability |
| Workshop support | Account for in-course workshop access, scheduling/timezone considerations, breakout capability and recording access when defining the target learner experience. | Confirmed target capability |
| Assessment & feedback | Represent the soft-deadline/formative feedback and hard-deadline/summative workflow in requirements and feasibility work, implementation mechanism must be technically confirmed. | Confirmed requirement / mechanism open |
| Role-based peer interaction | Support the author -> reviewer -> revision concept, review criteria and configurable visibility/anonymity in the solution design, exact Moodle mechanism remains a build decision. | Confirmed requirement / mechanism open |
| H5P / interactivity | Investigate H5P and other lightweight knowledge-check approaches and recommend only those that add genuine learning/usability value. | Investigation, not mandatory feature |
| Moodle feasibility & safe change workflow | Validate access level, theme/plugin/configuration constraints, sandbox/edit permissions and a safe implementation workflow before making changes. | Confirmed / access-dependent |
| Representative MVP | Sprint 2 is expected to implement one agreed representative learner/course journey end-to-end rather than rebuild every Academy course. | Current planned MVP |
| Testing & refinement | Sprint 3 will test, refine and harden the representative experience, resolve priority defects and incorporate approved secondary enhancements where feasible. | Confirmed roadmap |
| Accessibility & responsive quality | Apply accessibility, keyboard/screen-reader awareness and responsive-design expectations to the template/UX work and later QA. | Confirmed quality constraint |

# 3. Explicitly out of scope / not automatically committed

Replacing Moodle with another LMS.

Rebuilding the established Moodle backend, security or update infrastructure. Configuration required for an agreed feature may be considered only after permissions and scope confirmation.

Hosting procurement or ongoing hosting operations. The OAPA specification states hosting has already been procured.

Making production changes before the client confirms the safe sandbox/change process and edit permissions.

Rewriting, creating or taking ownership of the client's academic course content. OAPA/content staff own the educational content, Team 74 owns presentation, structure, navigation and interaction within the agreed scope.

Treating H5P, gamification or platform-wide interactive conversion as mandatory before feasibility and client review.

Building and populating the entire Foundations -> Intermediate -> Capstone programme or every short course as part of Team 74's current Sprint 2 MVP.

Assuming the entire 600-hour OAPA development allocation is Team 74's committed implementation workload.

Unrelated OAPA publishing-platform functionality outside the Editor Academy learning experience.

# 4. Constraints and active dependencies

| Constraint / dependency | Current position | Status |
| --- | --- | --- |
| Moodle access | Team 74 still does not have confirmed access to the current/old Academy Moodle pages as of this baseline. Current-state UX review, environment verification and platform-specific implementation remain blocked. | Active blocker |
| Sandbox / edit permissions | Darryl originally described read-only access first, followed by a safe editable sandbox. The exact edit/change workflow is still not confirmed. | Active dependency |
| Primary client availability | Darryl has advised that he is in hospital and expects to be unavailable for another week. Michael Cowling and Jo-Anne Kelder are now providing project continuity. | Active but mitigated |
| Specification timing | The detailed OAPA Moodle specification was received after Sprint 1 had already begun. Existing team research must be cross-checked and updated, not automatically redone. | Schedule / alignment constraint |
| Sprint timing | Access delays have consumed part of the planned Sprint 1 window. Access-independent research is continuing, but the team cannot honestly claim completion of access-dependent current-state work. | High schedule pressure |
| Branding / theme guidance | Final OAPA branding/theme direction has not been confirmed. Initial concepts should remain professional and academic and avoid presenting unconfirmed branding choices as final. | Open client input |
| Content ownership | Client-provided content must be used as source material, Team 74 structures/presents it but does not author academic content. | Fixed boundary |
| Technical mechanism choice | The OAPA brief intentionally describes needed capabilities rather than prescribing plugins. Native Moodle or minimal supporting plugins should be selected only after feasibility review. | Design constraint |
| Confidentiality | The OAPA specification is marked confidential to OAPA Academy and engaged development partners. It should stay within authorised project spaces. | Governance constraint |
| Team capacity | Sprint planning allocates approximately 4 hours per team member per week. Work should run in parallel where possible, with handoffs used only where a real dependency exists. | Delivery constraint |

# 5. Assumptions - not facts until confirmed

A single Moodle instance will serve all tiers/course types. This is an assumption in the OAPA brief and should not be treated as confirmed infrastructure architecture until validated.

The existing hosting environment is available and appropriate for the required configuration, Team 74 is not procuring hosting.

The client will provide access to the current Academy page and, if useful, the old Moodle page requested from Sam.

A representative Foundations learner/course journey will be the practical Sprint 2 MVP, but the exact slice still requires stakeholder confirmation after Sprint 1 review.

International learners are likely, therefore timezone handling is a design consideration, actual learner locations/scale remain unconfirmed.

The existing Moodle installation can support the required soft/hard assessment workflow, peer-review workflow and workshop integration using native capability or an acceptable minimal plugin. This must be demonstrated, not assumed.

# 6. Open scope decisions requiring confirmation

| ID | Open decision | Owner / confirmer | Next action |
| --- | --- | --- | --- |
| O1 | Which parts of the broader OAPA 600-hour development brief are specifically assigned to Team 74 for implementation, versus design/feasibility only? | Michael / Jo / supervisor | Next client alignment meeting |
| O2 | When will current and old Moodle access be available, and what exact permissions will each team member receive? | Sam / OAPA technical contact | Access request sent 21 Aug awaiting response |
| O3 | What is the authorised sandbox, source-control and production-change process? | OAPA technical contact + Dev 1 | Confirm immediately after access |
| O4 | Which existing/old course should be used as the representative exemplar for the MVP? | Client / OAPA education | Client decision |
| O5 | What branding/theme assets and constraints should govern the final visual direction? | OAPA stakeholders | Client decision |
| O6 | What exact mechanism should satisfy the soft/hard deadline workflow and grade visibility requirement? | Dev team + client | Technical feasibility decision |
| O7 | What anonymity defaults and editorial outcomes are required for peer-review activities? | OAPA education stakeholders | Client decision |
| O8 | What learner scale, cohort size and concurrent-course assumptions should guide architecture/reporting? | OAPA stakeholders | Client decision |

# 7. Sprint 1 working rule while access is blocked

Access-independent work continues BA, UX and developers may continue requirements analysis, specification cross-checking, proposed learner journeys, information architecture, Moodle capability research and implementation planning in parallel. Any artifact that depends on the live Moodle must clearly state that it is proposed or assumption-based until access allows validation.

No false current-state claims Do not state that a proposed learner journey, navigation structure, theme constraint or technical finding represents the existing Moodle configuration unless it has actually been verified after access is provided.

# 8. Planner acceptance checklist mapping

| Checklist item | Evidence in this artifact |
| --- | --- |
| Confirmed UX-focused scope documented | Satisfied - Sections 1-2 define the learner-experience focus and integrate the new OAPA target capabilities without silently expanding implementation scope. |
| Existing Moodle backend/security identified as out of scope for rebuilding | Satisfied - Section 3 explicitly excludes backend/security rebuild while allowing only authorised configuration required for agreed functionality. |
| Client-provided course content distinguished from Team 74 presentation/structure work | Satisfied - Sections 2-4 separate OAPA content ownership from Team 74 presentation, navigation and interaction responsibilities. |
| Access-dependent work clearly identified | Satisfied - Sections 2, 4 and 7 identify current-state audit, environment verification and implementation as access-dependent. |
| Unconfirmed items labelled as assumptions rather than facts | Satisfied - Sections 5-6 separate assumptions and open decisions from confirmed scope. |

# 9. PM handoff

This baseline should be used by the BA, UX and developers to cross-check their Sprint 1 artifacts. Existing work does not need to be discarded simply because the OAPA specification arrived later, each member should compare their artifact against this baseline, add any missing relevant requirement, and keep any access-dependent or unconfirmed statement clearly labelled.

Any material change to the delivery boundary should be recorded in the decision log before the team commits Sprint 2 implementation effort.