Sprint 2 Week 1 Planner / Gantt Setup Evidence

OAPA Academy reusable course-template project - Sprint 2 governance and implementation control

| Project | P000785CSITCP / Group 74 - Team A | Owner | Aryan Rajendra - Project Manager |
| --- | --- | --- | --- |
| Status | Final Sprint 2 Week 1 setup evidence | Current as of | 20 September 2026 |

# 1. Purpose of this evidence

This document records the completion of Sprint 2 Week 1 governance setup for Team 74. It shows that the detailed Week 1 Planner tasks and the submitted Sprint 2 Gantt were aligned to the agreed Core MVP implementation baseline before role-owned work progressed.

The control principle for Sprint 2 remains one representative reusable OAPA Academy learner/course journey end-to-end. Planner and Gantt are used as the working implementation controls, while evidence, blockers and handoffs are recorded against the individual task cards.

# 2. Final Sprint 2 Week 1 setup position

| Control area | Final Week 1 position | Status |
| --- | --- | --- |
| Planner task setup | Tasks 31-40 are defined for the five team roles using the agreed Sprint 2 Core MVP work packages. | Complete |
| Named ownership | Every Week 1 task has one named owner so responsibility remains individually attributable. | Complete |
| Descriptions and acceptance criteria | Every Week 1 Planner card contains the detailed description, planned deliverable and testable acceptance criteria required for the following week. | Complete |
| Due dates | Exact Week 1 due dates are populated in Planner rather than left as placeholders. | Complete |
| Workload budget | Each team member has 240 planned minutes for Sprint 2 Week 1. | Complete |
| Gantt alignment | Week 1 task names, owners, estimates and sequencing match the Sprint 2 planning workbook; Weeks 2-3 remain the approved high-level outline. | Complete |
| Dependencies | Blocking dependencies are represented in the planning workbook so dependent work does not begin before its stated predecessor finishes. | Complete |
| Evidence / handoff rule | Planner completion notes use Done / Deliverable / Note for next role / Git or artifact URL so execution and handoff evidence stay traceable. | Complete |
| Review checkpoints | PM governance, BA validation, UX handoff, developer cross-testing and client/supervisor review points are built into the Sprint 2 sequence. | Complete |
| Scope control | No task expands Sprint 2 beyond the agreed representative reusable Core MVP without an explicit recorded decision. | Complete |

# 3. Sprint 2 Week 1 task allocation

| Task | Owner | Minutes | Week 1 work package |
| --- | --- | --- | --- |
| 31 | Aryan Rajendra / PM | 90 | Initialise Sprint 2 Core MVP in Planner/Gantt and establish evidence/review controls. |
| 32 | Aryan Rajendra / PM | 150 | Update the risk/decision baseline and prepare the client/supervisor and site-level escalation route. |
| 33 | Riley Pittard / BA | 120 | Convert Core MVP acceptance criteria into build/test checks. |
| 34 | Riley Pittard / BA | 120 | Confirm Week 1 requirement decisions and hand off unresolved items. |
| 35 | Walaa Ghanduri / UX | 150 | Issue the Moodle-ready UX handoff for Course Home, modules, navigation/signposting and Brand Book rules. |
| 36 | Walaa Ghanduri / UX | 90 | Map the approved UX to real Academy constraints and identify feasible alternatives. |
| 37 | Reshan Lahandapura / Dev 1 | 150 | Configure the reusable course shell in the OAPA development environment where access permits. |
| 38 | Reshan Lahandapura / Dev 1 | 90 | Configure sequential completion/restricted access and capture Student-view progression evidence. |
| 39 | Shaikh Zarin Tasnim / Dev 2 | 120 | Configure a representative Moodle-native self-check/tracking pattern; H5P remains conditional. |
| 40 | Shaikh Zarin Tasnim / Dev 2 | 120 | Independently cross-test the Week 1 course structure and progression and log defects. |

# 4. Weekly workload control

| Team member | Role | Week 1 planned minutes | Control result |
| --- | --- | --- | --- |
| Aryan Rajendra | Project Manager | 240 | Meets requirement |
| Riley Pittard | Business Analyst | 240 | Meets requirement |
| Walaa Ghanduri | UX Designer | 240 | Meets requirement |
| Reshan Lahandapura | Developer 1 | 240 | Meets requirement |
| Shaikh Zarin Tasnim | Developer 2 | 240 | Meets requirement |

# 5. Evidence and control sources

| Evidence source | Purpose |
| --- | --- |
| Microsoft Planner - Team 74 - Building an Editor Academy Moodle platform - Team A | Working Week 1 task board containing exact owners, due dates, descriptions, acceptance criteria and completion evidence. |
| 74 - Building an Editor Academy Moodle platform - Team A - S1W3_ganttplan.xlsx | Approved three-week Sprint 2 schedule, workload allocation, dependencies and Gantt sequencing. |
| Sprint2CoreMVPImplementationPlan.docx | Controls the Sprint 2 Core MVP scope, implementation order, technical approach and role handoffs. |
| Sprint1CloseoutEvidenceSummary.docx | Provides the final Sprint 1 decisions, validated access position, unresolved dependencies and Sprint 2 handover baseline. |
| RiskDependencyEscalationCommunicationRegister.docx | Maintains the current Sprint 2 risk, decision, communication and exact site-level escalation position. |

# 6. Review and evidence rule

The real OAPA development environment is the primary Sprint 2 implementation environment wherever current Teacher access permits.

A developer blocker is only escalated after the exact attempted action, failure, affected task/requirement and required OAPA action are recorded.

Both developers test their own work and independently cross-test the other developer's implementation.

H5P is optional and does not block the Core MVP while the current OAPA invalid-context issue remains unresolved.

Weeks 2 and 3 remain the approved high-level plan until each becomes the following week and is expanded into detailed Planner cards.

# 7. Task 31 completion statement

Task 31 is complete. Sprint 2 Week 1 is fully established in Planner and aligned with the approved Gantt and Core MVP baseline. Ownership, workload, evidence expectations, dependencies and review checkpoints are visible before implementation evidence is assessed, and the planning controls are ready to support Sprint 2 execution.